MERIT-BASED REAL ESTATE · PORTUGAL

RealFairTrust

Phase 0 — Discovery & Strategy

The foundation brief: why the product exists, who it serves, what the MVP is, and the rules of the performance-rating engine that makes it different.

Version 1.0 (Draft for sign-off)

28 May 2026

CONTENTS

# 1. Why Phase 0 exists

The previous build (“Agentra”) was visually strong but became a “pitch deck in code”: no defined page purposes, no content model, no backend, and a half-wired bilingual system with two competing app trees. The root cause was building before deciding.

Phase 0 fixes that by locking strategy first. Nothing here is code — it is the brief a studio signs off with a client before touching a layout.

Phase 0 defines: vision & positioning, audiences, MVP scope, business model, the performance-rating engine, the listings sequencing plan, competitive differentiation, success metrics, and the decisions to settle before Phase 1.

# 2. Vision & positioning

## Mission

Make choosing a real estate consultant as transparent and merit-driven as choosing any top-rated professional should be — fair to clients and to agents.

## Positioning statement

For clients who don’t know which agent to trust, and for consultants tired of being judged by tenure or marketing budget, RealFairTrust is a real estate marketplace where consultant performance is measured fairly, refreshed regularly, and shown openly — so the best work wins, this month and every month.

## The “key”

A periodic, fair performance rating engine (full spec in section 6). Everything else — listings, profiles, lead capture, the commission model — hangs off the credibility this engine creates.

## Differentiators

- Merit over volume. Agents ranked on quality per opportunity, not lifetime deal count.

- A race that resets. Rolling 90-day window recomputed monthly, so newcomers can reach the top and incumbents must keep earning it.

- Fairness for newcomers. A dedicated “Rising Talent” track and per-opportunity scoring.

- Transparency to clients. Public, consistent performance signals in a comparable format.

- Performance-linked economics for agents. Progressive split plus optional Pro tools — visibility is earned, not bought.

## Mindset / brand character

Earned trust, not claimed trust. Calm, premium, and data-honest. We label what is verified vs. preview, and we never fake signals.

# 3. Audiences

| Audience | Goal | What they need from us |
| --- | --- | --- |
| Buyers | Find a home + a trustworthy agent | Browse listings, compare agents fairly, contact one |
| Sellers | Sell with confidence | Reach a high-performing local agent; request a listing |
| Renters | Find a rental + reliable agent | Browse rentals, contact an agent |
| Consultants | Win clients on merit; grow | Visible ranking, fair scoring, lead flow, tools, good split |
| Admin (us) | Curate quality + integrity | Onboarding approval, moderation, rating oversight |

Launch focus: city-limited to Lisbon + Porto (to confirm). Depth in two markets beats thin national coverage at launch.

# 4. MVP scope

## In v1 (must exist to launch)

- Public marketing site (home with hero, how-it-works, value props) — PT/EN.

- Consultant discovery: searchable list + consultant detail page (the key conversion page — not a stub this time).

- Property listings: browse buy/rent + property detail page (read-only first).

- Client “sell / rent with us” lead form (light, ships early).

- Agent onboarding + auth; agent dashboard to manage profile and listings.

- Admin: approve agents, moderate, basic oversight.

- The performance rating engine (v1 inputs; verification gating phased later).

- Legal/compliance: cookie consent, privacy policy, terms (GDPR — required in PT/EU).

## Deferred (designed-for now, built later)

- Client accounts, saved searches, favorites, in-app messaging.

- Verified-transaction gating of reviews + full anti-abuse moderation.

- Payments/subscription billing, analytics suite, advanced admin.

## Out of scope (for now)

- Mortgage tools, mobile apps, CRM integrations.

# 5. Business & revenue model

- Commission split — RealFairTrust retains a margin on consultant transactions; a progressive split rewards sustained performance. Exact percentages are contract-defined and territory/campaign-dependent.

- Optional agent “Pro” subscription — advanced tools (analytics, enhanced profile, lead routing). A free tier is always available.

- Clients are always free.

Recommendation — Define before monetization (Phase 7): the actual split tiers, Pro price/feature split, and Portuguese commission-disclosure compliance.

# 6. The performance rating engine

This is the product. It must be fair, legible, and hard to game.

## 6.1 Time model — why periodic

A lifetime cumulative score compounds tenure: after a year, new agents can’t catch veterans and the leaderboard ossifies.

Recommendation — Locked: a rolling 90-day window, recomputed monthly. Each score reflects ~the last quarter of work, refreshed on the 1st. Keeps the race live while smoothing single-month noise. A hard monthly reset was rejected — too volatile, and a slow-closing sale could span the boundary unfairly.

## 6.2 Inputs (signals) — proposed weighting

Scored per opportunity handled, not by raw volume, so a newcomer with five great outcomes can outrank a busy agent with mediocre ones.

| Signal | Measures | Indicative weight |
| --- | --- | --- |
| Client satisfaction (rating) | Quality of service | 35% |
| Close / success rate | Outcomes per opportunity | 25% |
| Responsiveness | Time-to-first-response, follow-through | 15% |
| Conversion | Lead → engaged client | 15% |
| Activity sufficiency | Enough data to be statistically fair | 10% |

Recommendation — To define: exact formulas, the minimum sample size before a public score shows, and how to present “not enough data yet” without penalizing brand-new agents.

## 6.3 Fairness for newcomers

- “Rising Talent” board — a parallel ranking for consultants active < 6 months, so they’re discoverable before they have a full 90-day record.

- Per-opportunity normalization so quality, not quantity, drives rank.

- Confidence handling — low-sample agents show a “building track record” state, not a misleading number.

## 6.4 Integrity (anti-gaming) — phased

- v1: reviews tied to a genuine interaction; basic rate-limiting; admin moderation.

- Phase 2+: verified-transaction gating (a review counts only after a confirmed closing), eligibility windows, automated anti-abuse controls.

## 6.5 How “best” is shown to clients

- City + specialization filtered rankings.

- Badges: “Top this month”, “High conversion”, “Rising Talent”, “Verified”.

- A clear methodology page explaining how scores are built.

- Agent-facing analytics + resources — turning the system into coaching, not just judging.

Recommendation — Open question: also add a non-ranked “match” mode (client describes need → we suggest fitting agents) to avoid winner-take-all? Rec: yes, in Phase 2 — it spreads opportunity and reads as fairer.

# 7. Listings — how & when (without breaking earlier work)

Listings are in the MVP, built in a safe internal order. Safeguards that make later steps non-destructive:

- Schema-first: the full properties model is defined before the UI to manage it exists. Later DB changes are additive only.

- Stable routes: /comprar, /arrendar, /vender, /imovel/[id] are reserved from Phase 1 and never move.

- Feature flags: a route can exist but be toggled off until its data/flow is ready.

Build order (each step additive):

- Data model + routes reserved (Phase 1/5).

- Browse + property detail pages, read-only (can run on seed data first).

- Client sell/rent lead form — light, ships early; no dependency on the listing CMS.

- Agent create/manage-listing CMS — built right after agent auth (Phase 5).

Result: nothing is deferred out of v1; it’s ordered within it, and no later phase rewrites an earlier one.

# 8. Competitive landscape & differentiation

| Player | Model | Where RealFairTrust differs |
| --- | --- | --- |
| Idealista / Imovirtual / Casa Sapo | Listing-first; agents interchangeable | Consultant-first; agents ranked on fair, visible merit |
| Traditional agencies | Brand/tenure-based trust | Earned, refreshed, transparent performance signals |
| Agent-network brokerages (KW, eXp) | Agent recruitment + split | Public client-facing merit ranking + marketplace |

Defensible wedge: the fair, periodic, transparent rating engine — hard to copy credibly without rebuilding trust from scratch.

# 9. Success metrics

- Supply: approved consultants in Lisbon + Porto; % with a complete profile.

- Trust: client-verified reviews; rating coverage across active agents.

- Demand: profile views; lead-form submissions; lead → contact rate.

- Fairness: rank mobility month-over-month; share of leads to Rising Talent agents.

- Listings: active listings; property-detail views; sell/rent lead conversions.

Recommendation — To define: target numbers per metric for the first 90 days post-launch.

# 10. Tech & infrastructure

Next.js 15 (App Router), React 19, TypeScript strict, Tailwind 4, Framer Motion, next-intl (PT/EN), Supabase (Postgres/Auth/Storage), React Hook Form + Zod, pnpm. Dev host 192.168.16.11:/projects/RealFairTrust; GitHub origin; branches main → develop → feat/* / docs/*; Vercel deploy with per-branch previews; two Supabase projects (dev/prod). Full steps in SETUP.md.

# 11. Risks & mitigations

| Risk | Mitigation |
| --- | --- |
| Cold-start: no agents → no value | Hand-curate first Lisbon/Porto agents; Rising Talent board |
| Rating gamed / unfair | Per-opportunity scoring; phased verification + moderation |
| Scope creep re-creates the “pitch deck” problem | Phase gates + this document as the contract |
| Listings added late break things | Schema-first + additive migrations + stable routes (section 7) |
| GDPR / legal exposure | Compliance pages + consent in MVP, not after launch |

# 12. Decisions needed before Phase 1

- Launch cities — Rec: Lisbon + Porto.

- Domain TLD — Rec: realfairtrust.com primary + .pt redirect. Which do you own?

- Logo concept — pick A / B / C / D (my lean: C, Verified Roofline).

- Rating — confirm rolling-90/monthly, the weights in 6.2, and whether to add “match” mode (Rec: confirm all; match mode in Phase 2).

- Listing source — agents only at launch, or also direct owners later? (Rec: agents only at launch.)

- Default language on first visit — geo/browser-based, defaulting to PT? (Rec: yes.)

# 13. Phase 0 exit criteria (sign-off)

Phase 0 is complete when the vision/positioning is approved, the MVP scope agreed, the rating-engine model confirmed, the logo chosen, and section 12 answered. On sign-off we proceed to Phase 1 — Information Architecture & Content (sitemap, page purposes, content model, user flows).

Next action: review this doc → pick a logo → answer section 12 → tell me to start Phase 1.